MoD Debarment Extraction Agent

Architecture & Implementation Plan

L&T PES  ·  Updated 5 October 2026

# 1. Objective

Build an agent that:

- Goes to the Ministry of Defence (MoD) OMs & Orders website.

- Selects every notice whose title contains the word "debarment" or "debar" — using plain string matching, no regex.

- Downloads the corresponding PDF.

- Performs OCR extraction on the PDF using GLM.

- Builds an Excel file of the extracted information.

Steps added to make it production-ready: deduplication of already-processed notices, PDF validation, structured JSON extraction with validation, snapshot consolidation & change tracking, logging, error handling, and optional scheduling.

# 2. Source Website — Verified Findings

## 2.1 Correct URLs

The URL originally supplied (https://www.mod.gov.in/did/en/oms_orders_archive) returns "The specified URL cannot be found" — both from a script and in a real Chrome browser. The page lives under /dod/ (Department of Defence), not /did/:

| Page | URL | Pages | "debar" matches |
| --- | --- | --- | --- |
| OMs & Orders Archive | https://www.mod.gov.in/dod/en/oms_orders_Archive | 17 (?page=0 … ?page=16) | 6 |
| OMs & Orders (current) | https://www.mod.gov.in/dod/en/oms_orders | 3 | 0 |

## 2.2 Listing page structure

- Static HTML table (Drupal) — requests + BeautifulSoup is enough. Selenium is not needed.

- Each table row contains:

  - Title → td.views-field-title

  - Date → <time> tag inside the date cell

  - PDF link → td.views-field-nothing a[href] (relative, e.g. /dod/sites/default/files/...pdf)

- Pagination via ?page=N; stop at the first page that has no rows.

- Use the /en/ pages. The default pages (without /en/) show Hindi titles, which the English keyword would miss.

- Send a browser User-Agent header — the site rejects requests without one.

- On macOS, Python's built-in urllib failed SSL certificate verification; use requests + certifi.

## 2.3 Matching notices found (test run, 5 Oct 2026)

All six are titled "Details of firms debarred/put on hold/suspended etc. from doing business with MoD". The simple "debar" in title.casefold() check found every one.

| Listed date | PDF file |
| --- | --- |
| 2025-09-01 | details-of-firms.pdf |
| 2025-06-24 | details-of-firms-debarred-put-on-hold-suspended.pdf |
| 2025-01-03 | details-of-firms-debarred-order-03-01-25.pdf |
| 2024-07-08 | oms_order_08_07_24.pdf |
| 2024-01-12 | 12_oms_order.pdf |
| 2023-02-10 | MX-M464N_20230210_132532_0.pdf |

## 2.4 PDF structure (drives the OCR design)

- Scanned images with a garbage text layer. A "does this PDF have text?" check would say yes, but the text is unusable (e.g. "YaTHAAa/ Ministry of Defence", broken tables). Therefore the text-layer check is dropped and every PDF is always OCRed by GLM-OCR.

- Each PDF is a full snapshot of the list "as on" a date, not a single new order. Each is 1–2 pages.

- Two sections: Debarred Firms (Total 6) and Put on hold/Suspended Firms (Total 15).

- Columns: S.No · Firm name + location · MoD division · Penalty order no. & date.

- One order number often covers several firms via merged cells — the GLM prompt must copy the shared order to each firm.

- Most firms appear in all six snapshots, so the Excel design tracks the current list and changes between snapshots.

# 3. System Architecture

Each stage is one module with one job. Every stage writes its output to disk, so if a run crashes the next run resumes where it stopped and never repeats work already paid for (GLM calls).

┌───────────────────────────────────────────────────────────────────────┐

│                       ORCHESTRATOR  (main.py)                         │

│     loads config.yaml + .env  ·  runs stages in order  ·  logging     │

└───────────────────────────────────────────────────────────────────────┘

│

▼

┌──────────────┐   ┌──────────────┐   ┌──────────────┐   ┌──────────────┐

│ S1 DISCOVER  │──▶│ S2 FILTER    │──▶│ S3 DEDUP     │──▶│ S4 DOWNLOAD  │

│ crawl listing│   │ "debar" in   │   │ skip done,   │   │ fetch PDF,   │

│ pages        │   │ title        │   │ recheck sha  │   │ verify %PDF  │

└──────────────┘   └──────────────┘   └──────────────┘   └──────┬───────┘

│

┌──────────────┐   ┌──────────────┐   ┌──────────────┐   ┌───────▼──────┐

│ S8 EXPORT    │◀──│ S7 CONSOLI-  │◀──│ S6 VALIDATE  │◀──│ S5 EXTRACT   │

│ Excel        │   │ DATE: merge, │   │ & normalize  │   │ a GLM-OCR    │

│ (4 sheets)   │   │ diff         │   │              │   │ b GLM chat   │

└──────────────┘   └──────────────┘   └──────────────┘   └──────────────┘

┌──────────────────────── STORAGE (local disk) ───────────────────────┐

│ state/processed.json · data/pdfs/ · data/ocr/ · data/json/          │

│ output/debarment_list.xlsx · logs/                                  │

└─────────────────────────────────────────────────────────────────────┘

┌───────────── EXTERNAL ─────────────┐

│ mod.gov.in  (HTML pages + PDFs)    │

│ GLM-OCR + GLM chat (Z.ai, later VM)│

└────────────────────────────────────┘

## 3.1 End-to-end data flow

Archive + current pages (?page=0..N)  ──requests + BS4──▶  rows {title, date, pdf_url}

│  "debar" in title.casefold()

▼

Dedup (processed.json)  ──▶  Download PDF (check it starts with %PDF) ──▶ data/pdfs/

▼

S5a GLM-OCR: whole PDF ──▶ Markdown text + tables  (ignores the bad text layer)

▼

S5b GLM chat model: Markdown ──▶ JSON per firm

{category, s_no, firm_name, location, mod_division, order_ref, order_date}

+ notice-level: {reference_no, as_on_date}

▼

Validate: counts match "Total 6 / Total 15", normalize dates, flag blanks

▼

Consolidate all snapshots ──▶ Excel (Current Status · All Records · Changes · Run Log)

# 4. Pipeline Stages in Detail

## S1 — Discover  (scraper.py)

| Aspect | Detail |
| --- | --- |
| Input | config.sources = /dod/en/oms_orders_Archive, /dod/en/oms_orders |
| Process | For each source, fetch ?page=0,1,2… using requests with a browser User-Agent, 30 s timeout, 3 retries with exponential backoff, and a 1 s pause between pages. Parse table tbody tr with BeautifulSoup. Stop at the first page with no rows. |
| Output | List of Notice records (all rows, not filtered yet) |
| On failure | Site down → retry, then stop the run. Table missing → site layout changed → log a loud error and stop. |

## S2 — Filter  (scraper.py)

| Aspect | Detail |
| --- | --- |
| Process | Normalize whitespace and case, then a plain substring check: |
| Code | def is_debarment(title): return "debar" in " ".join(title.split()).casefold() |
| Why it works | "debar" is a substring of "debarment", "debarred" and "debarring", so one in check covers all forms. casefold() handles DEBARMENT / Debarment; split()/join cleans stray newlines and tabs. No regex. |
| Output | Matching notices (6 today) |

## S3 — Deduplicate  (state.py)

| Aspect | Detail |
| --- | --- |
| Process | Look up each pdf_url in state/processed.json. Notices with status failed are retried. For notices with status done, the PDF is re-downloaded and its SHA-256 compared with the recorded one: unchanged → skipped; changed (MoD replaced the file at the same link) → cached OCR/model output deleted and the notice re-processed. |
| Output | New, previously failed, or changed notices |
| Why | Re-runs only process new notices, so GLM is never paid twice for the same PDF. |

## S4 — Download  (downloader.py)

| Aspect | Detail |
| --- | --- |
| Process | Build the absolute link with urllib.parse.urljoin(base, href). Stream the file (stream=True) to data/pdfs/<date>_<filename>.pdf. Verify the first bytes are %PDF (servers sometimes return an HTML error page). Record its SHA-256 hash. |
| Output | Local PDF path + hash |
| On failure | HTML instead of PDF, or timeout → mark failed, continue with the next notice. |

## S5 — Extract  (glm_ocr.py + glm_structurer.py)

| Aspect | Detail |
| --- | --- |
| Why two steps | GLM-OCR (0.9B) is excellent at reading scans into text and tables but does not reliably follow custom JSON rules (merged cells, section totals). A GLM chat model does the structuring. |
| 5a OCR | GLM-OCR reads the whole PDF and returns Markdown. Hosted (now): Z.ai layout_parsing API, PDF sent as a base64 data URI, result in md_results. Self-hosted (later): Ollama on the GPU VM; PyMuPDF renders pages to PNG at 300 DPI and each page is sent with the prompt "Text Recognition:". Cached in data/ocr/<notice>.md. |
| 5b Structure | GLM chat model (glm-4.7-flash on Z.ai, free tier) converts the Markdown into the Extraction JSON using the prompt in Section 6, temperature 0, JSON response mode. Same OpenAI-compatible call works with Ollama on the VM. |
| 5c Save raw | The model's raw reply is saved to data/json/<notice>.raw.json before parsing, so a parse error never costs another API call. |
| Switching | Hosted ↔ VM is a config.yaml change only (ocr.backend, ocr.ollama_url, structurer.base_url, structurer.model). |
| Secrets | API key in .env (GLM_API_KEY), never in code. |
| On failure | API timeout / rate limit → retry with backoff. Invalid JSON → retry once with a "return valid JSON only" reminder → if it fails again, mark failed. |

## S6 — Validate & Normalize  (validator.py)

| Check | Action |
| --- | --- |
| JSON matches the schema | Reject → mark failed |
| Firms extracted per section ≠ that section's "Total N" header | Set needs_review = TRUE |
| Dates like 01.09.2025 | Normalize to 2025-09-01 (ISO) |
| Firm name cleanup: strip "M/s", "Ms", "M/S", trailing dots, extra spaces (string methods only) | Store as firm_key for matching across snapshots |
| Firm name or order number empty | Set needs_review = TRUE (row kept, not dropped) |

Output: data/json/<notice>.clean.json; the notice is then marked done in the state file.

## S7 — Consolidate  (consolidate.py)

- Load every *.clean.json (not just this run's) and flatten into one table: one row per firm per notice.

- Current status: firms in the notice with the latest as_on_date.

- Changes: compare each snapshot with the previous one by firm_key:

  - Added — in the new snapshot, not the old one

  - Removed — in the old snapshot, not the new one

  - Category changed — e.g. moved from "on hold" to "debarred"

## S8 — Export  (excel_writer.py)

output/debarment_list.xlsx is rebuilt from scratch each run from the S7 data, so there is no fragile append logic. Built with pandas + openpyxl. Sheet layout is in Section 7.

# 5. Data Contracts (JSON) Between Stages

## 5.1 Why JSON

GLM reads a scanned image and returns text. Left free-form, its answer could be a paragraph one time and a messy table the next. Asking for JSON — a fixed format with named fields — lets Python read any field directly (e.g. firm["order_date"]), check the result automatically (e.g. "are there 6 debarred firms, as the PDF says?"), and turn it into Excel rows with no manual work.

A notice passes through four JSON shapes. The examples below follow one real notice — the 01.09.2025 PDF. Values are illustrative, read from the scan by eye; real values come from GLM.

## 5.2 Notice — from the website (S1–S2)

One row of the listing table, before anything is downloaded. notice_id is a unique name we create; every later file uses it, which is how all files are linked together.

{

"notice_id": "2025-09-01_details-of-firms",

"title": "Details of firms debarred/put on hold/suspended etc. from doing business with MoD-reg.",

"listed_date": "2025-09-01",

"pdf_url": "https://www.mod.gov.in/dod/sites/default/files/details-of-firms.pdf",

"source_page": "https://www.mod.gov.in/dod/en/oms_orders_Archive?page=3"

}

## 5.3 DownloadedDoc — after download (S4)

The same record plus where the PDF was saved. sha256 is a fingerprint of the file: if MoD ever replaces the PDF at the same link, the fingerprint changes and the notice is processed again.

{

...all Notice fields...,

"pdf_path": "data/pdfs/2025-09-01_details-of-firms.pdf",

"sha256": "9f2c…e1"

}

## 5.4 Extraction — what GLM returns (S5)

The core of the system. Its nesting mirrors how the PDF itself is laid out:

Notice (one PDF)

└── sections   (Debarred, Put on hold/Suspended)

└── firms (one entry per firm)

{

"notice_id": "2025-09-01_details-of-firms",

"reference_no": "C-31013/1/2025-D(Vig.)-2",

"as_on_date": "01.09.2025",

"sections": [

{

"category": "Debarred",

"stated_total": 6,

"firms": [

{ "s_no": 4,

"firm_name": "M/s R. K. Machine Tools Ltd.",

"location": "Ludhiana",

"mod_division": "NDCD, DoO (C&S), DDP",

"order_ref": "Order No. 22(4)/2025/NDCD/DDP",

"order_date": "01.04.2025" }

]

},

{

"category": "Put on hold/Suspended",

"stated_total": 15,

"firms": [

{ "s_no": 1, "firm_name": "M/s Infotech Design System (IDS)",

"location": "Mauritius",

"mod_division": "D (Air-I)/Air Acquisition Wing, MoD",

"order_ref": "MoD ID No. 31013/4/2008-D(Vig)",

"order_date": "03.07.2014" },

{ "s_no": 2, "firm_name": "M/s IDS", "location": "Tunisia",

"mod_division": "D (Air-I)/Air Acquisition Wing, MoD",

"order_ref": "MoD ID No. 31013/4/2008-D(Vig)",

"order_date": "03.07.2014" }

]

}

]

}

| Field / rule | What it means |
| --- | --- |
| stated_total | The "Total 6" / "Total 15" printed in the PDF. GLM copies it; we then count the firms list. Printed 6 but 5 returned → a firm was missed → row flagged. |
| Merged cells | IDS Mauritius and IDS Tunisia share one order in a single merged cell. The prompt makes GLM repeat it on each firm, so every firm is complete on its own. |
| null | GLM could not read the value. Better than a guess: a wrong order number looks correct, a blank gets noticed. |

## 5.5 Record — one flat row per firm (S6–S7)

Excel cannot hold nesting, so each firm is flattened into one row and the notice and section details are copied onto it. One Record = one Excel row. Each notice yields 21 records (6 + 15); six notices give about 126 rows in "All Records".

{

"notice_id": "2025-09-01_details-of-firms",

"as_on_date": "2025-09-01",

"category": "Debarred",

"firm_name": "M/s R. K. Machine Tools Ltd.",

"firm_key": "r k machine tools ltd",

"location": "Ludhiana",

"mod_division": "NDCD, DoO (C&S), DDP",

"order_ref": "Order No. 22(4)/2025/NDCD/DDP",

"order_date": "2025-04-01",

"pdf_url": "https://www.mod.gov.in/dod/sites/default/files/details-of-firms.pdf",

"needs_review": false

}

| Change from 5.4 | Why |
| --- | --- |
| Dates 01.04.2025 → 2025-04-01 | ISO format so Excel sorts and filters dates correctly. |
| firm_key added | Lowercase name with "M/s" and punctuation removed. OCR may read "M/s R. K. Machine Tools" one year and "Ms R.K. Machine Tools" the next; both become r k machine tools ltd, so the Changes sheet knows they are the same firm. |
| needs_review added | true if the section totals did not match or a key field is empty. |

## 5.6 JSON files on disk

| File | Contains | Why keep it |
| --- | --- | --- |
| data/json/<id>.raw.json | GLM's exact reply | Saved before parsing. If our code breaks, fix it and re-parse without paying GLM again. |
| data/json/<id>.clean.json | Validated Extraction | The trusted copy; Excel is always rebuilt from these. |
| state/processed.json | Status of every PDF URL | Tells the next run what to skip (done) and what to retry (failed). |

Example state/processed.json:

{

"https://www.mod.gov.in/dod/sites/default/files/details-of-firms.pdf":

{ "status": "done", "sha256": "9f2c…e1", "processed_at": "2026-10-05T14:30:00" },

"https://www.mod.gov.in/dod/sites/default/files/12_oms_order.pdf":

{ "status": "failed", "error": "GLM timeout", "processed_at": "2026-10-05T14:31:10" }

}

# 6. GLM Structuring Prompt

Step 5a (GLM-OCR) needs no custom prompt. Step 5b sends the OCR Markdown to the GLM chat model with this system prompt (abridged; full text in src/glm_structurer.py). It asks for strict JSON and the section totals, so validation can check the output against the PDF's own "Total N" figures. Expect to tune it after the first real run.

You convert OCR text of a Government of India, Ministry of Defence notice

into JSON. The notice lists firms debarred / put on hold / suspended.

Return ONLY a JSON object matching this schema: {reference_no, as_on_date,

sections: [{category, stated_total, firms: [{s_no, firm_name, location,

mod_division, order_ref, order_date}]}]}

Rules:

- One entry per firm. If an order number/date or division applies to

several firms (a merged cell), copy it onto EACH of those firms.

- The table may continue across pages; treat it as one table.

- Copy text as printed; fix only obvious OCR spacing.

Never invent values: use null if unreadable.

- Ignore Hindi text, stamps, signatures, and page footers.

# 7. Excel Output Design

File: output/debarment_list.xlsx

| Sheet | One row per | Columns |
| --- | --- | --- |
| Current Status | Firm in the latest notice (list in force today) | Category, S.No, Firm Name, Location, MoD Division, Order No., Order Date, As-On Date, PDF Link, Needs Review |
| All Records | Firm per notice | Notice Date, As-On Date, Reference No., Category, S.No, Firm Name, Location, MoD Division, Order No., Order Date, PDF Link, Needs Review, Review Reason |
| Changes | Change between consecutive snapshots | As-On Date, Compared With, Firm Name, Change (Added / Removed / Category changed), From, To, PDF Link |
| Run Log | Notice processed in this run | Notice, Notice Date, Status (success / failed / skipped), Firms Extracted, Rows Needing Review, Issues / Error, PDF Link |

Formatting: bold, frozen header row; auto-filter; set column widths; clickable PDF links; needs_review rows highlighted.

# 8. Project Structure & Tech Stack

DEBAR/

├── main.py                 # orchestrator

├── config.yaml             # sources, keyword, GLM backends, retries, paths

├── .env                    # GLM_API_KEY  (gitignored)

├── requirements.txt

├── CLAUDE.md               # project notes and how to run

├── src/

│   ├── http.py             # shared session: User-Agent, certifi, retries

│   ├── scraper.py          # S1 + S2

│   ├── state.py            # S3 (+ fingerprint re-check)

│   ├── downloader.py       # S4

│   ├── glm_ocr.py          # S5a  (zai | ollama backend)

│   ├── glm_structurer.py   # S5b/c

│   ├── validator.py        # S6

│   ├── consolidate.py      # S7

│   └── excel_writer.py     # S8

├── tests/test_pipeline.py  # 24 offline tests

├── state/processed.json

├── data/{pdfs,ocr,json}/

├── output/debarment_list.xlsx

└── logs/run_YYYY-MM-DD.log

| Purpose | Library |
| --- | --- |
| HTTP requests | requests, certifi |
| HTML parsing | beautifulsoup4 |
| Scraping fallback (only if the site ever becomes JS-rendered) | selenium + headless Chrome |
| PDF → image (self-hosted OCR only) | pymupdf (no Poppler needed) |
| OCR | GLM-OCR via Z.ai layout_parsing API (now) or Ollama on the GPU VM (later); plain HTTP |
| Structuring | GLM chat model via OpenAI-compatible /chat/completions (Z.ai now, Ollama later) |
| Excel | pandas, openpyxl |
| Config & secrets | pyyaml, python-dotenv |

# 9. Run Behaviour, Error Handling & Scheduling

| Run | What happens |
| --- | --- |
| First run | Finds 6 notices → downloads 6 → 6 GLM calls → writes the Excel file |
| Later runs | Finds 6 or more notices; only new, previously failed, or changed PDFs are sent to GLM; Excel rebuilt from all saved JSON |

- Run summary printed at the end, e.g. found=197  matched=6  new=1  changed=0  extracted=1  failed=0  needs_review=0.

- Changed PDFs: done notices are re-downloaded and fingerprinted each run; if MoD replaced the file, it is re-extracted automatically.

- Commands: main.py (full run), main.py --no-glm (discover + download only).

- Tests: .venv/bin/python -m unittest tests/test_pipeline.py runs 24 offline tests (keyword matching, page parsing, dates, firm matching, validation, change detection, Excel, state).

- Error isolation: a failed notice is logged and skipped so the rest of the run continues; the next run retries it automatically.

- Hard stops: the run stops only if the site is unreachable or its table layout has changed.

- Logging: Python logging to logs/run_YYYY-MM-DD.log.

- Scheduling (optional): a monthly cron job (macOS/Linux) or Task Scheduler (Windows), since new snapshots appear every few months. Optionally email the Excel or alert when new debarments appear.

# 10. Status & Open Decisions

Decided: GLM-OCR + glm-4.7-flash via the hosted Z.ai API for now; move to a self-hosted GPU VM (Ollama) later via config.

Built and tested: all stages; live discover + download (197 rows, 6 matches, 6 PDFs); 24 offline tests pass. Not yet run: the GLM steps, pending a Z.ai API key.

Still open:

- Prompt tuning after the first real run, checked against the PDFs by hand.

- VM chat model, which depends on the VM's GPU memory.

- Excel scope: keep the Current Status and Changes sheets, or only All Records?

- Frequency: one-time run or a monthly schedule?

# 11. Sources

- OMs & Orders Archive — https://www.mod.gov.in/dod/en/oms_orders_Archive

- OMs & Orders (current) — https://www.mod.gov.in/dod/en/oms_orders

- Sample notice — as on 01.09.2025 — https://www.mod.gov.in/dod/sites/default/files/details-of-firms.pdf

- Sample notice — 10.02.2023 — https://www.mod.gov.in/dod/sites/default/files/MX-M464N_20230210_132532_0.pdf